|  |  |  |  |
| --- | --- | --- | --- |
| Group | 02 | Week | 6 |

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Attendance | Contribution | Comment |
| Onyilokwu Lawrence | Present | Arranged group meetings assigned and scheduled tasks . | satisfactory |
| Mohammed Alabri | Present | Modified Interface sketch design | satisfactory |
| Djoumessi Benjamin | Present | Prototype interface design | satisfactory |
| James Braznell | Present | Prototype interface design | satisfactory |
| Emma Berry | Present | Modified Interface sketch design | satisfactory |
| Egere Augustine | Present | Prototype interface design | satisfactory |

**WORK ACHIEVED IN LAST WEEK**

|  |  |
| --- | --- |
| Action | By Whom |
| - Produced a function test plan and report. Carried out a function test on the working software prototype.  - Produce a working DLHE software prototype (featuring login, main menu, personal details, employment details and overall experience screens)  - Produce a working database, granted access to users and administrator.  -Arranged group meetings, produced risk assessment report, produce a project backlog, supervised project activities on gitlab and basecamp to ensure members met with task’s deadlines. | Emma and Mohammed  Augustine and Benjamin  James  Lawrence |

**WORK TO BE DONE NEXT WEEK**

|  |  |
| --- | --- |
| Action | By Whom |
| - Present working software prototype to client  - Work on PHP modifications for sprint 2.  - Carryout further modifications of database for sprint 2.  - Arrange meetings, supervise project activities on gitlab and ensure members meet up with task’s deadlines. | Emma and Mohammed  Augustine and Benjamin  James  Lawrence |